## Slide 1: IT Project – Project Lifecycle, methodologies, tools, resources and other issues

## Slide 2: Aim: Gain an understanding into the various technicalities connected to project management.
Objectives:
Gain an insight into project lifecycles, methodologies and tools. Discuss what resources and other issues should be considered when managing a project.

## Slide 3: IT Project – Project Lifecycles
Projects can be broken down into stages. How you break it down is called a project lifecycle.

## Slide 4: IT Project – Project Lifecycles
There are various different project lifecycles that can be used to model your project on:
Waterfall
RAD
V-Model
These were discussed during the system analysis unit.

## Slide 5: IT Project – Stages
The main stages of a typical project lifecycle consist of the following:
Defining and producing a specification (Analysis)
Planning and designing (Design)
Implementing and testing (This might also include installation and maintenance - depending on which lifecycle model is chosen)
Completing and reviewing

## Slide 6: IT Project – Project Lifecycles
Define and produce a specification
  Documenting what the customer wants
  It may include recording what the users do now
  Performance needs
  Etc.
Discuss as a class what main activities will take place during this stage.
Deliverables: Product specification and a business case for going ahead with the new system, giving the potential costs and benefits
Notes: Activities: Interview the customer, Analyse the customer’s requirements, produce the specification, produce a business case.

## Slide 7: IT Project – Project Lifecycles
Plan and design
  Turns the customer’s requirements into a potential computer-based solution.
Discuss as a class what main activities will take place during this phase.
Notes: Activities: Produce an overall design, design an input system, design an output system, design a processing system, produce design documentation.

## Slide 8: IT Project – Project Stages
Implementation & testing
This stage includes the following activities:
  Building the product
  Testing that the product meets the user need
  Creating and providing user and technical documentation
  Handing the product over to the customer (depending on which lifecycle is chosen)

## Slide 9: IT Project – Project Stages
Complete & review
This involves the customer and users of your product. It includes:
  Identifying the actual benefits and costs of building and running the project.
  Final project review – this is where the stakeholders review how well you did in managing the product and product delivery.
  Any other support / services that is required could be outlined.

## Slide 10: IT Project – Methodologies
This is a standard, documented way of tackling a computer project.
You may remember the following methodologies from the system analysis unit:
SSADM
Object oriented methodology

## Slide 11: IT Project – Methodologies
There are some other project methodologies that are of interest:
PRINCE2
Consultancy-driven methodologies
Company-specific methodologies
Task: Go on the internet and research the PRINCE2 methodology

## Slide 12: IT Project – Methodologies
PRINCE2
This is process driven and divides up into the following
eight processes:
Starting the project
Planning
Initiating a project
Directing a project
Controlling a stage
Managing product delivery
Managing stage boundaries
Closing a project

## Slide 13: IT Project – Methodologies
Consultancy-driven methodologies
This is where a consultancy uses their own methodology for the project.
This can offer some benefits, however it can
pressurise the customer to adopt this methodology
for other related projects in order for deadlines etc. to
be met.
Other problems: can be expensive and causes a much
greater lock-in to the software company.

## Slide 14: IT Project – Methodologies
Company-specific methodologies
Companies with large in-house ICT departments often
feel it is worthwhile to develop their own methodology.
This is usually carried out by taking a standard
methodology and adapting it to suit their company’s
needs.

## Slide 15: IT Project – Tools
Simple and complex project tools
(There are other tools available)
General planning and scheduling tools
Task management
Gannt Charts
Pert Charts
Critical path methods
Task: Using the internet research into the different
project management tools.

## Slide 16: IT Project – Resources
There are many different resources that are
required throughout a project, below
shows some examples of them:
Information
People
Equipment or facilities
Money
Discuss the examples of the above within the class.

## Slide 17: IT Project – Other issues
There are a number of other issues that can affect
the success of a project.
Changing external factors i.e. the nature of the
customer’s business may change
Monitoring progress
Taking corrective actions
Communication
Legislation and company policies
Dealing with conflict between stakeholders

## Slide 18
Conclusion:
Gained an insight into project lifecycles, methodologies and tools. Discussed what resources and other issues should be considered when managing a project.