## Slide 1: Project Specification
BTEC National

## Slide 2: Project Specification
The project specification is a statement, agreed by all stakeholders, on what the project will do. It does not say how it will be done.
A stakeholder is a person or organisation that is actively involved in a project or whose interests the project may affect.

## Slide 3: Identification of Stakeholder
Most business projects will have most of the following stakeholders:
Senior manager – in control of the project’s overall direction
Customer/client – benefits most from the project
Users – people who use the new system
Project manager – runs the project daily
Team members – do the technical work to ensure project happens
Peer reviewer – person who checks the work of the team members
Supplier – the company or person who supplies the necessary equipment

## Slide 4: Business Case Requirements
The business case should state what the project should achieve in general terms. It should state the one-off costs of the project and the on-going costs of running the delivered system

## Slide 5: Business Case Requirements
Typical cost items are:
ICT resources to specify, manage, design, build and implement
Customer resources to help specify, manage and implement
User resources for training and implementation
Equipment costs
On-going running costs
Possible costs of moving from an old system to a new one
The business case should also state the expected. Most projects are an investment, which should repay after the payback period.

## Slide 6: What does it mean?
A business case is a proposal stating the objectives, costs and benefits of a project.
The payback period for a project is the length of time taken before the cash benefits exceed the cost
A deliverable is a product or service that a product aims to produce

## Slide 7: Specific objectives or deliverables
Specific, measurable objectives are very important to the success of a project. Many stakeholders judge the success of a project on how closely it has met its objectives.
One objective is that a project should be delivered on time. a specific objective may be that the project produces all its deliverables by July. This statement removes all doubt as to what ‘on time’ means.
Another objective is that a project be delivered within budget. A specific objective could be that the completed project will cost no more than £2000,000. This objective makes it clear.

## Slide 8: Benefits & Success Factors
At the start of your project, you should define the expected benefits and what success should look like. Success may include any of the factors that are important to the stakeholders (the people involved in the project).
The benefits of a new system could include one or more of the following:
Better customer service
Lower costs
Increased revenue
Greater staff productivity
Better management decision making
Compliance with legislation
Better safety and security

## Slide 9: Benefits & Success Factors
These benefits may be measurable or it may be possible to put them in cash terms, such as lower costs or higher revenue. A benefit that cannot be measured in cash terms, such as better security, is called an intangible benefit.

## Slide 10: Case Study 1
Take 5 minutes to look at Case study 1.
Working in pairs answer the 2 questions. Swap your answers with another pair and discuss their answers.

## Slide 11: Benefits & Success Factors
In order to identify whether a project has been successful, you need to measure the project against pre-defined criteria. Success criteria may be of the following types:
Functional. These state what functions the project must have.
Timescale. This gives the date by which the project must be complete, such as a sales project that must be ready before a Christmas sales peak.
Resources. A project’s resources include people, their effort and money. For any project, there may be a limit on how many people can be involved, how much effort they can put in and a fixed cost which the project must not exceed.

## Slide 12: Benefits & Success Factors
Ease of use. Software that full-time, trained users will operate should be full of features, powerful functions should be available with just a few clicks or key presses. Software intended for casual users, perhaps customers of a business using the Internet, should be easy to use; the functions should be very simple and there should be a lot of user guidance.
Performance. Software should meet minimum performance standards that depend upon the user’s needs. For example, the functions in a game may need to work in much less than a second, while the time to run a large organisation’s monthly payroll could be several hours.