# Project Specification Guidelines (P4/M3)

The Project Specification is a document that will state the proposals of what the project will do that needs to be agreed with all stakeholders (any person or organisation involved or affected by the project).  It should set out the business case of what the project is trying to achieve as well as projected times and costs (objectives, costs and benefits).

This document should not deal with the problems of how this is achieved.

Specification sections:

- A brief summary of the project requirements:

Introductory summary of the identified requirements

What is the project going to provide for the business?

- Identification of the stakeholders involved:

From the scenario decide who the stakeholders in the project 		are.  These may include Senior Management, a department, 			users, project team and manager, reviewers and testers and 			suppliers.  (Who is the document intended for?)

- The Business Case Requirements:

Why will this project be useful to the organisation?

What is the project trying to achieve for the business?

What are the expected benefits of introducing the new system?

What are the expected costs of the project?

How quickly will the system recoup these costs?

- Specific Objectives and Deliverables:

First objective is to deliver the overall product on time

Quality, usefulness, adaptability should also be taken into 			account.

Other objectives may include meeting budgets and costs.

The project should be broken down into a number of subtasks or 		phases.  These phases should have specific deliverables to be 		achieved at the end of the phase eg. production of the Project 		Specification or completion of your baseline Project plan.

These deliverables should be identified and listed in an 			appropriate order.

- Benefits and Success Factors:

Define the expected benefits from introducing the new system

Eg. Improved customer service / productivity or reduced costs.

Success factors:  These must be measurable criteria to judge 		the success of the project.

Function testing – product provides all required functions

Timescales – Delivered on time?

Resources – people, costs, equipment match limitations

Ease of Use – Are the users happy to use the new system?

Performance – The system may work but does it improve the 			efficiency of the business practices?

- Project Boundary or Scope:

Your project’s boundary or scope is defined by the functions that 		it is required to produce according to the requirements.

Any extra features should not be included especially if they incur 		extra costs.  The new system should not infringe upon other 			systems and be easily integrated with these systems.

- Constraints or Limitations:

Constraints are obstacles that can make the project difficult to 		achieve.  These may include limitations due to finance, skills, 		equipment, legislation or availability of users / stakeholders.

- Possible Alternative Options for IT solutions

Are there alternative ways to complete your project other than 		your chosen option?

What other options are not necessarily feasible for your project?

- Initial Project Risk Assessment

What risks can you foresee that could delay or cause a major 		problem to completing your project to deadlines? (D3)

For each risk identified what might you do to prevent them 			happening or recover if they do happen?

- Any Other Issues

Highlight any other issues that could affect the project.

Include any ethical issues and the effects on the organisation if 		the project should be late in delivery or should fail in service.

Note: (M3)

To achieve M3 you must expand upon the stakeholders section (2).

As well as listing all potential stakeholders with a brief description of 	their responsibilities you should also indicate what factors or needs 	each is looking for in the project and how the project will benefit them.