## Slide 1: IT Systems Analysis & Design
Introduction into IT Systems Analysis and Design

## Slide 2: Aims
Discussion into what is IT Systems Analysis and Design and why it is important
Understand the basic principles of a development lifecycle
Gain an understanding into the waterfall model and RAD
Discuss development methodologies

## Slide 3: Systems analysis
What is Systems analysis?
  It is the study of a business problem in order to recommend improvements and to specify the requirements for a solution
  It is a phase that is undertaken when a current system is studied and alternative replacement systems are proposed
  It is a detailed analysis of the what is required from a system i.e. user needs
  Overall it is a process that is undertaken which involves research into the current system, researching into what is required from a new system etc.
  The information is then used to generate a clear list of user requirements from which designs can be generated and implemented to develop a system that meets the user requirements.

## Slide 4: Systems analysis
Lets do an example?
Imagine you have a really old sports car, you now have decided you require a different more sensible car to accommodate your family need.
In order to find out what car would be most beneficial to you the following questions could be asked:
What do you like about your current car?
What would you like to change about your current car?
What would you require from a new car?

## Slide 5: Systems analysis
Why bother with Systems analysis?
  Because most IT systems fail

## Slide 6: Systems analysis
What are the reasons for so many IT systems failing?
  The company run out of money to finance the project (incomplete system)
  Missed requirements (more requirements may have generated during the project lifecycle)
  By the time the system is ready it has become out-of-date
  Changeover
  Testing

## Slide 7: Systems analysis
Using the Internet try to find out what other IT systems have failed – 15 Minutes
We will discuss your findings within the class

## Slide 8: Systems analysis
How can systems analysis be structured?
  We can structure the analysis process by using standardised models called “Development life cycles”

## Slide 9: Systems analysis
Systems Development life cycle (SDLC)
  A framework that describes the activities performed at each stage of a software development project.

## Slide 10: Systems Development lifecycle
Examples of a SDLC are:
  - Waterfall model - RAD
Prototype
Design
Assess
Test

## Slide 11: Systems Development lifecycle
There are many others, using the Internet try to identify one other.
Try to find out the benefits of the lifecycle you identified. – 15 minutes hints: Spiral, V-Model …

## Slide 12: Systems Development lifecycle
Waterfall Model
Requirements – defines needed information, function, behavior, performance and interfaces.
Design – data structures, software architecture, interface representations, algorithmic details.
Implementation – source code, database, user documentation, testing.

## Slide 13: Systems Development lifecycle
Waterfall Model strengths
  Easy to understand, easy to use
  Provides structure to inexperienced staff
  Milestones are well understood
  Sets requirements stability
  Good for management control (plan, staff, track)
  Works well when quality is more important than cost or schedule

## Slide 14: Systems Development lifecycle
Waterfall Model disadvantages
  All requirements must be known upfront
  Deliverables created for each phase are considered frozen – inhibits flexibility
  Can give a false impression of progress
  Does not reflect problem-solving nature of software development – iterations of phases
  Integration is one big bang at the end
  Little opportunity for customer to preview the system (until it may be too late)

## Slide 15: Systems Development lifecycle
When should the waterfall model be used?
  Requirements are very well known
  Product definition is stable
  Technology is understood
  New version of an existing product

## Slide 16: Systems Development lifecycle
Rapid applications development (RAD) model
Prototype
Design
Assess
Test
RAD is a software development methodology that focuses on building application fast – it involves iterative development.
It uses specialist tools like CASE tools that focus on converting requirements to code very quickly.
It makes use of prototypes that are iteratively developed (requirements can be refined/defined) into a fall system.

## Slide 17: Systems Development lifecycle
RAD Strengths
  Reduced cycle time and improved productivity with fewer people means lower costs
  Time-box approach mitigates cost and schedule risk
  Customer involved throughout the complete cycle minimizes risk of not achieving customer satisfaction and business needs

## Slide 18: Systems Development lifecycle
RAD disadvantages
  Accelerated development process must give quick responses to the user
  Risk of never achieving closure
  Hard to use with legacy systems
  Requires a system that can be modularized
  Developers and customers must be committed to rapid-fire activities in an abbreviated time frame.

## Slide 19: The important thing to remember!
The key to a successful IT system is getting the requirements specification right

## Slide 20: Task
Complete Task 2, Bullet point one – One hour

## Slide 21: Development Methodologies
A development methodology is the way in which the development of a project is carried-out.
A methodology helps to produce a better quality product
Helps ensure that the user requirements are met
Aids project management
Aids communication

## Slide 22: Development Methodologies
  There are no guarantees that the lifecycle that is chosen will structure an effective development
  Every methodology has the same basic characteristics
  Each methodology make use of different tools throughout each stage of the development i.e. design tools, project management tools etc

## Slide 23: Development Methodologies
  There are different methodologies that can be used to provide some structure to a project. Examples are shown below:
  SSADM (discussed in the next lecture)
  Object oriented methodology

## Slide 24: Development Methodologies
Object oriented methodology
  Uses UML for notation – unified modelling language
  The whole system is broken into a number of objects that are designed to interact with each other to produce a working system.
  Used to build applications fast
  Used within an iterative environment (like RAD)

## Slide 25: Benefits of effective systems analysis procedures
  Reduce risk of projects running over budget or over time
  Good quality systems that are more likely to meet requirements
  Manageable projects
  Maintainable systems
  Flexible systems

## Slide 26: Conclusion
We Discussed what is IT Systems Analysis and Design and why it is important
Acquired a basic knowledge of the principles of a development lifecycle
Gained an understanding into the waterfall model and RAD
Discussed development methodologies