Castle College Nottingham – SCHEME OF WORK

| Awarding Body: Btec NQF level: 3 | Author: Edexcel | Date: 02/03/2009 | Full Course Title: Btec National Diploma Level 3 |
| --- | --- | --- | --- |
|  | Divisional Head: Barbara Mercer | Approval Date: | Tutor: Brendan Coulson / David Bell |
| Academic Year: 2008 - 2009 | Evaluated by: Annelise Arnold | Date: 02/03/2009 | Unit / Subject / Module / Topic: 4 – IT Project |

SCHEMES OF WORK SCHOULD BE COMPLETED WITH REFERENCE TO THE SCHEMES OF WORK STANDARDS

| TIMELINES | TOPIC & CONTENT | DELIVERY METHODS | GUIDANCE | RESOURCES | SUMMATIVE & FORMATIVE |
| --- | --- | --- | --- | --- | --- |
| 1 | Understand how projects are specified and managed | Whole-class teaching Group work | Project specification: identification of stakeholders; business case requirements; specific objectives or deliverables; benefits and success factors; project boundaries or scope; constraints; consideration of options; other e.g. ethical issues, sustainable issues, understanding consequences of failure to hit deadlines or produce product; risks and risk mitigation Target setting | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project Target.doc | Observing, Q & A Formative assessment Personalised learning |
| 2 | Understand how projects are specified and managed | Group Teaching Individual research | Project life cycles: eg defining and producing specification, planning and designing, collecting information, implementing, completing and reviewing | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A Formative assessment |
| 3 | Gain an understanding into Databases | Whole-class teaching Individual Research | Database refreshment, discussion and research activities. | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A Formative assessment |
| 4 | Understand how projects are specified and managed | Whole-class teaching Individual Research | Resources: information; people (expertise and responsibilities) eg project managers, product developers, programmers, systems analysts; equipment or facilities eg software, hardware; money | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A Formative assessment |
| 5 | Understand how projects are specified and managed | Individual work | Other issues: effects of changing external factors; monitoring progress; taking corrective actions where necessary; communications; working within relevant guidelines (internal and external) and legislation; dealing with conflict; impact of project outputs on other systems eg staff, organisational structures Project methodologies: benefits and drawbacks of formal methodologies; examples eg Prince2, Sigma, company specific | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Peer assessment |
| 6 |  | Whole-class teaching Individual or small group research |  | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Peer assessment / self assessment |
| 7 | Be able to plan an IT project | Whole-class teaching Practical work | Project plan: purpose; content eg identification of phases and activities, timescales; review points; use of appropriate and available software eg project management packages, spreadsheets, drawing packages, graphics, databases | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A, Observing, Q & A, Discussion, observation, Q & A |
| 8 | Be able to plan an IT project | Whole-class teaching Practical work | Detail of activities: potential for parallel or sequential processes, resources needed for each activity; review points eg milestones, checkpoints, deadlines; collecting information | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A, Observing, Q & A, Discussion, observation, Q & A |
| 9 |  | Individual work |  | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Self Assessment |
| 10 | Be able to implement an IT project | Practical Whole-class teaching Group work | Design: use of appropriate methods to design a solution to the problem; design documentation | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observation |
| 11 | Be able to implement an IT project | Individual | Implementation tools: appropriate choices made; use of appropriate software or hardware | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Peer assessment / self assessment |

| 12 | Be able to implement an IT project | 1-1 tutorials | Deliverables: product eg software application, service, system; other deliverables eg user training; technical and user documentation | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Peer assessment / self assessment, Ipsative assessment |
| --- | --- | --- | --- | --- | --- |
| 13 | Be able to implement an IT project | Whole-class teaching Individual or small group research Practical work | Monitoring: routine communications with stakeholders; interim reviews; use of logbooks; routine updating of plan where necessary; others eg accessing additional resources where necessary, reacting to unforeseen circumstances | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Peer assessment / self assessment |
| 14 |  | Individual Work |  | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A, Discussion, observation, |
| 15 | Be able to test, document and review an IT project |  | Completing process: testing; documentation; review; handover and sign off; other eg arranging support | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A, Discussion, observation, |
| 16 | Be able to test, document and review an IT project |  | Functional testing of product: test data eg normal, extreme; structured ‘walk throughs’; test plan or schedule Review: against specification; identification of potential additional development | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A, Discussion, observation, |
| 17 | Be able to test, document and review an IT project |  | Review of project management: actual dates achieved for milestones compared to planned dates with reasons for difference; actual use of resources compared with planned resources needed; others eg unanticipated external factors that affected the project; validity of the tools used | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Observing, Q & A, Discussion, observation, |
| 18 | Be able to test, document and review an IT project |  | Technical documentation: documentation as appropriate to the particular project chosen | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Discussion, observation, |
| 19 | Be able to test, document and review an IT project |  | User guide: instructions on how to use the product or service; getting help; known bugs; gaining and using feedback; other eg hardware or system requirements | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Discussion, observation, |
| 20 | Unit Review |  | Group Discussion | www.Wikipaces.com www.castlecollege.wikispaces.com S:\Btec National Diploma (2008-2009)\Year Two\Unit 4 IT Project | Discussion, observation, |